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CORHA Communications and Marketing Taskforce Call
Thursday, December 14 | 12:30 p.m. – 1:30 p.m. ET
Discussion Summary 

Michael Anderson, Jeremy Arieh, Stephen Clay, Matt Cone, Bonnie Herring, Kate Heyer, Elizabeth Mothershed, Martha Ngoh, Heidi Satter 
· The group received helpful feedback about the CORHA website. Participant feedback included: using relevant images and reformatting the resources table. A report from the focus group activity is attached. 
· Website development and refinement (based on focus group feedback) is currently underway. More content copy is required to fully complete the task, which can be accomplished by January 5th.
· There are CORHA products available to post. Michael will work with workgroup B to identify additional resources to post to the website.
· The group is comfortable with the look and feel of the website, but would like to fine-tune additional elements of the website. 
· Clay will continue working on publishing the pages he is currently working on, while a contractor will be brought on to bridge the existing website to the final version, within the 45-day timeline.
· Said contractor will work to modify existing pages, develop additional pages and structure the clearinghouse, based on provided storyboards.
Next Steps and Timeline:
	Task
	Assignee
	Deadline

	Provide requested content for Clay to complete current work underway.
	[bookmark: _GoBack]Michael, Martha
	Friday, December 22

	Discuss resource review process with Workgroup B; Collect identified resources from the workgroup to post to the website.
	Michael
	TBD (deadline pending WG B discussion on December 15)

	Create website storyboards using existing mock-pages and other sources.
	Heidi, Bonnie, Martha. 
Final storyboards will be shared with the group for review/high-level awareness.
	Wednesday, December 20

	Clarify work order details and submit to contractor.
	Heidi, Bonnie, Kate, Martha
	Friday, December 22

	Ongoing communication with contractor to check-in, receive updates and product   
	Heidi, Bonnie, Martha
	Mid-January (Exact date TBD based on discussion with contractor)



image1.jpg
()CORHA




