Notes from 11/14/19 TC Leadership meeting:

- NSSP updates:

  - Enhancements list:

    - Staff transitions, have draft with enhancements from the summer for NSSP review and clearance, will be posted once reviewed and cleared

  - Messaging guide status:

    - In 2 yr Trial implementation

    - Roseanne reviewed for GAP analysis on ingest - BMI only item requiring change for data ingestion, update change to actual BMI measurement and not percentage

    - Changes in usage, changes in vocabulary

    - Roseanne will share her review of the new guide in light of what is different

    - Might consider recruiting sites to try it out on the TC call

  - AMC update timing:

    - Rules for data sharing will be updated so it works as expected - fixed some bugs, internal UAT, concluded Wed, external UAT starts Mon. Assuming all goes well, launch shortly after that. Plan announcement and/or demo of the changes.

    - Includes link to the DQ dashboard

  - Resources page being rebuilt/moved, PHIN message guides unavailable:

    - Roseanne will lobby for communication about rearrangement of Resources page

  - Status of requests made to JHU:

    - Race:

      - In queue - working on free-text option and maintain existing category drop down

      - Very few multiple valid race codes reported

    - Death logic:

      - In queue - Not many records with death date >1 year prior to visit date

      - Most dates within a few hours if they are before visit date.  A couple sites more affected. One site has death date field with "", which is affecting C_Death. They are trying to get it fixed.

      - Wonder if these scenarios, although rare, are good reason to implement some logic to check for "valid date" in death date field? That would address all these scenarios and wouldn't be a one-off solution.

    - Change logic of last non-null for additional fields (death, age, zipcode, gender, race, ethnicity):

      - In process

      - 2nd tier - triage notes, CI

      - JHU-APL looking into ways to do the special rules like keeping last non-null without keeping a history of values received

    - Cleaning out old versions of CC and DD categories?

      - AKP says not priority right now for JHU-APL and hasn't heard of any work being done.

  - Next ESSENCE Prod update?

    - Things are working except interactive vis (for Aaron), state/local sites can't get text

    - Plan to promote what's there except interactive vis

    - Includes: New APIs for myAlerts and Alert List, DQ graphs, MyESSENCE library, Record viewer

    - Plan to promote ASAP

    - Mortality pilot

      - AKP shared a bit about the mortality reporting pilot underway with WA, OR, and KS. May be useful to set-up a workgroup to discuss processing, display, querying mortality data in ESSENCE

- TC updates:

  - Data dictionary workgroup? – Hayleigh

    - Language has been approved and Hayleigh will send out to CoP to gauge interest in having a SHORT-term workgroup to figure out layout of data dictionary

- Items not discussed:

  - ESSENCE Enhancements:

    - Race category field

    - Zipcode free-text query

    - Identifying new/updated records

  - Discussion on items from October meeting:

    - How to incorporate facility reporting status into queries

    - Activation date will work for some but need to work toward option where we can update that value

    - Single "include if active during entire timeframe" or ability to input the timeframe of activation?

    - How do we deal with scenarios where facilities are inactivated and reactivated, or changed from active to onboarding?

  - Misc:

    - Proposal of new approach for TC - Themes (e.g., workflow such as active case finding, visualizations)

- Ideas for January Call –

  - Plug mortality pilot project, share what people are doing and open it up to additional volunteers?

  - Messaging guide recruitment?