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CSTE 2018 ICD-10-CM Media Resource Development
Point of Contact: Mia Israel misrael@cste.org
Proposal Title: CSTE 2018 ICD-10-CM Media Resource Development 
Issuing Organization:  Council of State and Territorial Epidemiologists (CSTE) at www.cste.org/ 
Subject Matter Focus Area: Injury  
Period of Performance: May 2018 – June 30, 2018 
Project Funding: This consultant will be supported through a cooperative agreement with the Centers for Disease Control and Prevention (CDC), Cooperative Agreement Number 5U38OT000143. 
Background
As part of the Affordable Health Care Act, the Department of Health and Human Services required that the International Classification of Diseases, 10th Revision, Clinical Modification, (ICD-10-CM) replace ICD-9-CM for coding diagnoses in hospital discharge, emergency department, and outpatient records for reimbursement. This change took effect on October 1, 2015. This change in coding schemes substantially impacted national and state-based injury and violence surveillance activities that use these records. 

Currently, few resources exist to explain how the Internal Classification of Diseases is used throughout the world, how the United States uses the Clinical Modification, and what new changes were included in the 10th Revision. CSTE has identified a need to develop interactive, online educational tools that will be featured on our website that will explain this coding system transition.

Project Objectives

CSTE is seeking a consultant (“Seller”) to:
1. [bookmark: _GoBack]Produce an interactive timeline of the of the ICD-9-CM to ICD-10-CM coding transition. The desired key content will be provided upon contract execution. 
2. Ensure that the key transition information is incorporated into the timeline that allows users to interact with the finished product while learning
a.  A combination of pop-up text boxes, visual aids, and links to other resources may all be used
3. Be responsible for communicating with CSTE project staff and IT support from the project outset and duration to ensure that the timeline product can ultimately be featured on the CSTE website injury page
4. Ultimately the final product should serve as an educational resource to be viewed by public health professionals and partners. 

Key elements to be incorporated in the timeline include:
· Overview timeline of that outlines the length of usage for the previous system, the initiation of the new system, and includes initial revisions by the Centers for Medicare and Medicaid Services, CMS
· List of audiences who use ICD-10-CM coded data
· Examples of public health uses for ICD-10-CM coded data
· Display of the changes in the coding scheme organized by specific category
· Key contributions and milestones of the CSTE ICD-10-CM Transition Workgroup, with respect to understanding how public health professionals should use ICD-10-CM coded data

Deliverables
To meet the above-mentioned objectives, the selected consultant (“Seller”) will:
1. Meet with CSTE IT staff at the project outset to determine how the final product will be operate within CSTE’s current website structure.
2. Be available for contact CSTE project staff to update on project progress.
3. Provide drafts of the timeline material sufficient for CSTE project staff to evaluate the content, layout, and overall usability of the final product.
4. Incorporate CSTE staff feedback into the final product design.
5. Deliver a final interactive timeline product to CSTE project staff that can be embedded in the current injury webpage within the CSTE website. 

Desired Consultant (“Seller”) Skills
1. Demonstrated ability to develop interactive materials for use on online platforms (i.e experience using coding languages like JavaScript, HTML, and CSS)
1. Demonstrated experience developing products that have web animation components
1. Demonstrated ability to adhere to the project timeline
1. Familiarity with technical public health writing, preferred

Project Timeline
	May 1-25, 2018
	Contract initiation

	May 25 – June 30, 2018
	Interactive timeline resource development

	June 30, 2018
	Deliver Product to CSTE*


*Final invoice may be submitted up to 30 days after project deadline 	Comment by Danielle Boyd: Can I say this???

Project Budget
Up to $15,000 will be awarded for the total contract.  Actual amount will be determined based upon products delivered and proposed timeline.  

Application Content
Please include the following materials in the application:
1. Current Resume/CV or Creative Portfolio
2.  Statement of Interest- (maximum of two pages) that includes the following information:
· Specific experience with website design and web animation
· Experience, if any with developing timelines or public health products

3. A proposed budget for the scope of work. CSTE requests that budget proposals include the following information:
· List of Personnel
· Key deliverables you plan to complete
· Costs of each key deliverable (Be sure to indicate the cost and personnel involved for each key deliverable) 
· Supply Costs, if needed (Note: CSTE will not pay for equipment)

Submission
Please send your complete via email to Mia Israel, MPH at misrael@cste.org no later than May 25, 2018.   
For more information, contact: 
Mia Israel, MPH
Council of State and Territorial Epidemiologists 
2872 Woodcock Blvd, Suite 250 
Atlanta, GA 30341 
770‐458‐3811 (phone) 
770‐407‐5108 (fax) 
misrael@cste.org 
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